Retrospective

Template

| Project Title: | DevHub – A Next-Generation Learning Platform |
| --- | --- |
| Sprint #: | 1 |

| What worked well this sprint? |
| --- |
| * Efficient project setup: GitHub repository and React environment established quickly. * Clear sprint planning ensured team alignment. * Authentication module (Sign up/Login) completed on time. |
| What didn’t work so well this sprint? |
| * Git branching created conflicts due to lack of version control familiarity. * Schema design delays affected backend progress. * Limited bandwidth made code reviews difficult. |
| What will we do to improve next sprint? |
| * Assign a GitHub lead to manage branches. * Finalize schema earlier in sprint. * Schedule dedicated review slots. |