Retrospective

Template

| Project Title: | DevHub – A Next-Generation Learning Platform |
| --- | --- |
| Sprint #: | 4 |

| What worked well this sprint? |
| --- |
| * Reviews, ratings, and user progress tracking were built. * Notification system was successfully implemented. * Social sharing buttons worked as intended. |
| What didn’t work so well this sprint? |
| * Social API rate limits caused occasional failures. * Review system needed anti-spam adjustments. * No testing for email reliability initially. |
| What will we do to improve next sprint? |
| * Implement basic spam filtering for reviews. * Add email delivery test cases. * Monitor API usage limits proactively. |