|  |  |
| --- | --- |
| Project Name: | DevHub – A Next-Generation Learning Platform |
| Sprint #: | 1 – Project Initialization & Technical Setup |

Sprint Review Template

|  |
| --- |
| INSTRUCTIONS:  Follow the meeting schedule below to maximize time with your team and sponsor. The objective of the sprint review meeting is to receive practical feedback on what has been delivered and determine if the objectives have been achieved. |

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Time | Duration | Activity | Description | Presenter |
| 9:00 | 5 min | Introduction | · **Product name:** DevHub – A collaborative and interactive programming learning platform. · **Product Roadmap Intro:** This sprint kicked off the project with initial planning and technical setup. | Product Owner |
| 9:05 | 5 min | Sprint Goals | · **Sprint Goals:**  Set up GitHub repo and React environment.  Implement user authentication.  Design initial database schema.  ·**Impact on Release Plans:**  Enabled a solid foundation for backend and frontend parallel development.  · **Top 3 Requirements:**  User authentication (sign-up, login)  GitHub repo with clean structure  Database schema (Users, Courses) | Product Owner |
| 9:10 | 5 min | Status Overview | · **Big Fixes:**  Git conflict resolution.  Schema redesign for user roles.  · **Pivots/Changes:** Switched to JWT-based auth mid-sprint for flexibility. | Scrum Master |
| 9:30 | 20 min | Live Demo | **· Demoed Features:**  Working sign-up/login forms.  Functional GitHub project structure.  Database schema visual walkthrough.  **· Value Produced:**  Complete technical groundwork.  Full-stack starting point for future sprint builds. | Team |
| 9:35 | 5 min | Metrics | **· Burndown Chart:** Minor delays in schema design, caught up by Day 5.  **· Velocity:** 26 hours planned → 26 completed.  · **Other Metrics:** 3 completed features in working state. | Team |
| 9:40 | 5 min | Blockers | **· Main Blockers:**  Git branching issues.  Lack of schema clarity caused rework. | Scrum Master |
| 10:00 | 15 min | Q&A/Feedback | **· Feedback Highlights:**  Good initial structure.  Suggest using API documentation early in future sprints. | Stakeholders |