|  |  |
| --- | --- |
| Project Name: | DevHub – A Next-Generation Learning Platform |
| Sprint #: | 2 – UI/UX Development & User Journey |

Sprint Review Template

|  |
| --- |
| INSTRUCTIONS:  Follow the meeting schedule below to maximize time with your team and sponsor. The objective of the sprint review meeting is to receive practical feedback on what has been delivered and determine if the objectives have been achieved. |

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Time | Duration | Activity | Description | Presenter |
| 9:00 | 5 min | Introduction | · **Product name:** DevHub – A collaborative and interactive programming learning platform. · **Product Roadmap Intro:** This sprint focused on designing the user interface and mapping the user journey from sign-up to dashboard access. | Product Owner |
| 9:05 | 5 min | Sprint Goals | · **Sprint Goals:**  Build a responsive landing page with modern UI.  Design and implement user flow (sign-up to dashboard).  Introduce basic SEO elements for discoverability.  · **Impact on Release Plans:**  Established user-facing foundation for the platform.  Set a visual identity and structured navigation for future modules.  · **Top 3 Requirements:**  Responsive and accessible UI layout  Clear user journey with CTA  SEO optimization using meta tags and titles | Product Owner |
| 9:10 | 5 min | Status Overview | · **Big Fixes:**  Layout bugs on mobile view fixed through Flexbox tuning.  User journey gaps addressed mid-sprint through mock testing.  · **Pivots/Changes:**  Shifted to pre-made UI kits (Figma Community) to speed up design.  Dropped animation enhancements due to time constraints. | Scrum Master |
| 9:30 | 20 min | Live Demo | · **Demoed Features:**  Fully responsive landing page with navigation.  Smooth user sign-up flow leading to personalized dashboard.  SEO tags embedded in key routes.  **· Value Produced:**  Functional frontend interface with intuitive UX.  Prepared base for integrating real-time user data next sprint. | Team |
| 9:35 | 5 min | Metrics | · **Burndown Chart:** Linear task completion with all tasks closed by Day 5.  **· Velocity:** 27 hours planned → 27 completed.  · **Other Metrics:**  Mobile responsiveness score (Lighthouse): 96  Page structure feedback rating (internal team): 9/10 | Team |
| 9:40 | 5 min | Blockers | · **Main Blockers:**  Time lost learning SEO best practices.  Delayed decisions on design due to lack of dedicated designer. | Scrum Master |
| 10:00 | 15 min | Q&A/Feedback | · **Feedback Highlights:**  Great work on responsiveness.  Recommended including user feedback sessions in future design sprints.  Suggest minor visual changes for mobile menu structure. | Stakeholders |