| Project Name: | DevHub – A Next-Generation Learning Platform |
| --- | --- |
| Sprint #: | 4 – User Engagement & Communication Features |

Sprint Review Template

| INSTRUCTIONS:  Follow the meeting schedule below to maximize time with your team and sponsor. The objective of the sprint review meeting is to receive practical feedback on what has been delivered and determine if the objectives have been achieved. |
| --- |

| Time | Duration | Activity | Description | Presenter |
| --- | --- | --- | --- | --- |
| 9:00 | 5 min | Introduction | · **Product Name:** DevHub – A platform designed to improve programming education through interactivity and engagement. · **Product Roadmap Intro:** Sprint 4 focused on increasing user engagement through features like ratings, user progress tracking, notifications, and social sharing. | Product Owner |
| 9:05 | 5 min | Sprint Goals | · **Sprint Goals:**  Implement course reviews and rating system.  Track user progress across lessons and activities.  Integrate email notifications and social sharing features.  · **Impact on Release Plans:**  Enabled core engagement features to boost retention and feedback.  Prepared platform for community-building features in future sprints.  · **Top 3 Requirements:**  Store and retrieve course reviews & ratings  Display visual progress trackers on the dashboard  Automate email alerts and social share buttons | Product Owner |
| 9:10 | 5 min | Status Overview | · **Big Fixes:**  Solved spam issues in rating system by adding basic input checks.  Debugged email delivery delays by switching from test to live SMTP.  · **Pivots/Changes:**  Limited social API integration to LinkedIn and Twitter only (due to rate limits).  Postponed in-depth email customization for a later sprint. | Scrum Master |
| 9:30 | 20 min | Live Demo | · **Demoed Features:**  Ratings and reviews UI with backend data sync.  Email notification on course completion.  Dashboard showing user learning progress.  · **Value Produced:**  Enhanced user interaction with dynamic elements.  Real feedback loop through reviews and progress.  Platform now capable of communicating directly with users. | Team |
| 9:35 | 5 min | Metrics | · **Burndown Chart:** Flat in the beginning, then caught up with full completion by Day 5.  · **Velocity:** 25 hours planned → 25 completed.  · **Other Metrics:**  Email delivery success rate: 98%  Review module error rate: < 1%  Progress tracker accuracy: Verified through test data | Team |
| 9:40 | 5 min | Blockers | · **Main Blockers:**  Rate-limiting issues with third-party social APIs.  Missing validations caused early data inconsistencies in the reviews module. | Scrum Master |
| 10:00 | 15 min | Q&A/Feedback | · **Feedback Highlights:**  Suggested adding review moderation in future.  Appreciated use of real-time dashboard updates.  Recommended A/B testing email subject lines later. | Stakeholders |